## Slide 1
2017
May, 2018
Today
December
2018
January
February
March
April
Secure Budget
08.19
Identify requirements
10.22
12.15
Production Begins
Analyze Results
Determine Objectives
08.02
Select stakeholder
09.27
Stakeholder Review
11.30
System Check
12.29
Wrap-up Audit
02.28
Project Sourcing
08.20 - 09.23
6 weeks
Project Readiness
10.02 - 12.03
3 weeks
Development Phase
10.15 - 02.03
6 weeks
Testing and Reviews
01.03 - 02.06
2 weeks
Documentation
01.01 - 02.04
16 weeks
Adjustment Phase
02.08 - 02.28
1 week